## Slide 1: Proposal for IBM WebSphere MQ Migration Proposal
Buzz IT
2016-09-30

## Slide 2: Table of Content
Background
Commonly Used New Features
Risk Analysis
Implementation Approach
Implementation Phases
Requested Items for Impact Analysis

## Slide 3: Background
Our client XXXXXX has been using IBM WebSphere Message Queue as a middle ware for application communications for years. In order to keep abreast of the latest technical trend, the company has plan to kick start the MQ upgrade project from version 7.x to 8.x. This document is written to present our proposal on the upgrade process and what related areas our client to take notice.

## Slide 4: Commonly Used New Features
  Adjust CLNTCONN Channels Load balancing weight
  Increase message length of the queues
  Size increase for queue manager logs
  Channel authentication
  Connection Limit on SRVCONN channels

## Slide 5: Implementation Approach
Requires High Extend Development Team Involvement
Simple First
Select Pilot Party for Migration

## Slide 6: Risk Analysis
Unknown No. of External Third Party Clients
Department party don’t have enough time to complete the program amendment and testing
Compatibility Issues, etc.
High
Low

## Slide 7: Implementation Phases
Impact Analysis
Involved Parties Identification
Phase Planning
Proof of Concept
Pilot Party Migration
Phase One (Simple Channels & Integration Points)
  Delivery
  Publish & Subscribe
Phase Two (Moderate Channels)

## Slide 8: Requested Items for Impact Analysis
MQ/Queue Manages Instances information
Overall Architecture diagrams, including resilience, clusters, disaster recovery
Detailed Architecture Diagrams, HA, Clusters, Remote Queue Managers (e.g.2x2 QMs topology)
Queues, especially local queues, remote queues and alias queues
*exported mqsc command is preferable.
Critical Types of Integration points in existing applications (MQI, MQ Clients, Java/JMS Client, SSL/TLS, etc.)
Statistic usage on critical types of Channel usage (e.g. Public/Subscribe, CCDT CLTCONN, Request-Reply, Fan-in/Fan-out)