## Slide 1
Cathay Pacific IBM WebSphere Message Upgrade
Doc Ref:
Discovery Report Sections Review
21-Feb-2017

## Slide 2
SECTION | PAGE
Middleware Configuration | 3
Application Connection Information | 5
System Architecture Diagram | 7
Testing Case coverage | 9
High level migration plan and testing schedule | 11
Discovery Workshop Work Plan | 13
TABLE OF CONTENTS

## Slide 3: Middleware Configuration

## Slide 4
Middleware Configuration
(in Excel format)
MQ Instance configuration (existing and target)
Transmission Queue
Queue information (Local, Remote, Alias, Model)
Cluster information (Cluster Sender/Receiver Channel)
Channel information (Sender/Receiver, Client and Server Connection, Requester-Sender, Server)
Authentication Information
Listener
Process Information
Service Information
Communication Information
Topic Information
Sub
Namelist
Channel logical mapping between local queues and alias queue

## Slide 5: Application Connection Information

## Slide 6
Application Connection Information
Inventory List for :-
Application Name
Platform and Technology (e.g. AS/400, .NET, Java, Mainframe, c, etc.)
Client API used (e.g. JMS)
Message Queue usage

## Slide 7: System Architecture Diagram

## Slide 8
System Architecture Diagram
High level Diagram
– Cluster Architecture
– Communication between MQ Managers
– Communication between MQ Manager and remote / external MQ Manager
2nd Level Diagram
– Connection between Channels

## Slide 9: Testing Case coverage

## Slide 10
Testing Case coverage
Test case matrix for each queue against application (In excel format)
Example

## Slide 11: High level migration plan and testing schedule

## Slide 12
High level migration plan and testing schedule
Propose to complete project in 32 weeks timeframe
Estimated hours for:
  1 x Team Lead 584 Hours (8 hours/day basis)
  2 x Systems Analyst On Shore 2572 Hours (8 hours/day basis)
  1 x Systems Analyst Off Shore 564 Hours (8 hours/day basis)
  2 x Analyst Programmer Off Shore 2800 Hours (8 hours/day basis)
  1 x Testing Team Manager On Shore 240 Hours (8 hours/day basis)
  4 x Testing Team Member On Shore 2080 Hours (8 hours/day basis)

## Slide 13
Discovery Workshop Work Plan
- 21/Feb - 24/Feb
- Define level of details of Discovery Report (21/Feb)
- Gather missing MQ config (21/Feb - 28/Feb)
- Discover other middleware
- Collect missing MQ setup
- Identify and list application inventory: MQ client
- Analyze MQ Config - Fabric/DMZ/Corp MQ (21/Feb - 28/Feb)
- Question list for application team 24/Feb
- 27/Feb - 3/Mar
- Review with application team against missing parts
- Supplement Application Connection Information
- Draft and review high level System Architecture Diagram
- 6/Mar - 10/Mar
- Review with application team against missing parts
- Supplement Application Connection Information
- Draft and review 2nd level System Architecture Diagram

## Slide 14
Discovery Workshop Work Plan
- 13/Mar - 17/Mar
- Review Test case coverage
- propose overall migration plan and test schedule
- Draft of Discovery Report
- 20/Mar - 24/Mar
- Submit Discovery Report

## Slide 15
Resources Global Professionals
www.rgp.com
Hong Kong
Unit 2001, Ruttonjee House, 3011 Duddell Street, Central, HK
Shanghai
Room 2705-06, Lippo Plaza, 222 Huaihai Middle Road,
Shanghai 200021 PRC.
Beijing
Unit 815A, Tower1, Sun Dong An Plaza, 138 Wangfujing Dajie, Dongcheng District, Beijing 100006 PRC.
Singapore
8 Shenton Way #46-02, Singapore 068811
THANK YOU